# Website Development Project

Attendees: Meeting Date: 03.11.20

1. Kavitha
2. Mannan
3. Hariharan
4. Vigneswaran
5. Vijay

# Meeting Minutes - Summary

1. Discussion held regarding developing a website for diagnosing learning disabilities and color blindness in school children. Pros and cons of creating student registration and login form was discussed. Pros – We can create a database of students with the date on which they took the test and we can also record their score. Cons – As we are planning to implement this test in many schools across Tamil Nadu there are practical difficulties in creating a database for so many students. If some schools request us to create a student database, we can create it on an optional basis. Finally, it was decided to create a website just for diagnosing learning disability without student registration and login form.
2. Taking an eye doctor opinion for creating a website for diagnosing color blindness was discussed in the meeting. It was decided that Hariharan will do the field work of getting opinion from an eye doctor in Madurai.
3. Hariharan to also meet with school authorities this week to find out their requirements which can be added to the website design and to also gather information about giving a demo of the website in the school in Madurai.
4. Content for the website like what will be the type of question and answers that needs to be captured in the website was discussed in the meeting.
5. It was decided that we take an opinion from school authorities for framing the question and answers while parallelly work in preparing the contents.

|  |  |  |  |
| --- | --- | --- | --- |
| Action Items | Owner(s) | Deadline | Status |
| Getting eye doctor opinion | Hariharan | 08.11.20 | To be done |

Speaking to school Hariharn 08.11.20 To be done

Authorities for getting

Inputs

Server side and data base Hariharan 20.12.20 To be done

Programming for website

Client side programming Kavitha, Vignesh 20.12.20 To be done

For website

Preparing questions and Kavitha 20.11.20 To be done

Answers for learning

disabilities test

Validation and testing Vijay Singh 20.12.20 To be done